K E-Commerce

Product Requirements Document (PRD)

| Field | Value |
| --- | --- |
| Product | K E-Commerce — hybrid B2C + B2B commerce platform |
| Document type | Personal research |
| Author | Vibol Khan |
| Version | 1.0 (Draft) |
| Date | 22 October 2026 |
| Status | Research draft |
| Target release | v1 — approx. 3 months from kickoff |

Contents

# 1. Overview

## 1.1 Purpose

This document is a personal research exercise that defines the product requirements for K E-Commerce v1: what the platform must do, for whom, and how success would be measured. It serves as the reference for design, engineering and testing work on the project.

## 1.2 Product vision

A modern, mobile-first commerce platform that lets a single business sell its own general-retail products to both consumers (B2C) and business buyers (B2B), starting in Cambodia and supporting additional countries from v1, with fast local payments (Bakong KHQR and cash on delivery) and same-day/next-day delivery by in-house riders.

## 1.3 Background

The customer, admin and rider clients will be built in Flutter from a single codebase (repo: k-e-commerce), targeting iOS, Android and web. Supabase provides the backend (Postgres, Auth, Storage, Realtime and Edge Functions). The repository is currently a fresh Flutter scaffold, so v1 establishes the app architecture, state management, routing and backend integration.

# 2. Goals and non-goals

## 2.1 Business goals

- Launch a single platform that serves retail shoppers and business buyers within ~3 months.

- Offer the payment methods Cambodian customers expect: Bakong KHQR and cash on delivery (ABA PayWay planned for the next phase).

- Control the delivery experience end-to-end with in-house riders and live order tracking.

- Capture B2B demand through a quote-request (RFQ) flow.

- Support multiple countries, currencies and languages from day one.

## 2.2 User goals

- Shoppers: find products quickly, pay easily, and know exactly when the order arrives.

- Business buyers: request bulk pricing and convert approved quotes into orders.

- Staff: manage catalog, stock, orders, quotes and riders from one back-office.

- Riders: see assigned deliveries, navigate, collect COD and confirm delivery.

## 2.3 Non-goals for v1

- Third-party sellers / marketplace model (all goods are owned by the store operator).

- Promotions and coupon engine, flash sales.

- Loyalty points program.

- B2B tiered pricing, company accounts with approval workflows, and credit terms (RFQ only in v1).

- Third-party courier integrations (in-house riders only).

- Digital goods and vouchers.

- ABA PayWay integration — optional, deferred to the next phase (payment layer is designed so it can be added without rework).

# 3. Users and personas

| Persona | Description | Primary needs | Client |
| --- | --- | --- | --- |
| Retail shopper (B2C) | Individual buying for personal use, mostly on mobile | Browse, search, pay by KHQR/COD, track delivery, review | Mobile app, web store |
| Business buyer (B2B) | Shop owner, office or reseller buying in quantity | Request quotes for bulk quantities, convert quote to order, invoices | Web store, mobile app |
| Admin / staff | Store operations, catalog, sales and support team | Manage products, stock, orders, RFQs, riders, customers, reports | Admin back-office (web) |
| Delivery rider | In-house rider delivering orders | Assigned jobs, route, COD collection, proof of delivery | Rider app (mobile) |

# 4. Scope

## 4.1 Client applications (all in v1)

| Application | Platform | Summary |
| --- | --- | --- |
| Customer mobile app | Flutter — iOS, Android | Full shopping experience, push notifications, chat |
| Customer web store | Flutter Web | Same features as mobile; primary channel for B2B RFQ |
| Admin back-office | Flutter Web | Catalog, inventory, orders, RFQ, riders, customers, content, reports, settings |
| Rider / delivery app | Flutter — Android (iOS optional) | Delivery jobs, status updates, COD, proof of delivery |

## 4.2 Feature scope summary

| Area | In v1 | Later |
| --- | --- | --- |
| Accounts | Email/phone OTP, Google/Apple sign-in, profiles, addresses, B2B business profile | Company multi-user accounts |
| Catalog | Categories, variants, images, search, filters, stock | AI recommendations |
| Checkout & payments | Cart, checkout, KHQR, COD, multi-currency | ABA PayWay (next phase), cards via international gateway, wallets |
| B2B | Quote request (RFQ) → quote → order | Tiered pricing, credit terms, approval flows |
| Delivery | Own riders, zones, fees, live tracking | 3rd-party couriers |
| Engagement | Reviews & ratings, wishlist, push notifications, in-app support chat | Coupons, loyalty, referrals |
| International | Multiple countries, currencies, Khmer + English UI, per-country tax | More languages |

# 5. Functional requirements

Priority: P0 = must have for launch, P1 = should have for launch, P2 = nice to have, Next phase = optional, not developed in this phase.

## 5.1 Accounts and authentication

| ID | Requirement | Priority |
| --- | --- | --- |
| AUTH-01 | Users can register and sign in with phone number + OTP or email + password (Supabase Auth). | P0 |
| AUTH-02 | Users can sign in with Google and Apple. | P1 |
| AUTH-03 | Guest browsing is allowed; sign-in is required at checkout and for RFQ, reviews, wishlist and chat. | P0 |
| AUTH-04 | Users manage profile, multiple delivery addresses (with map pin) and language/currency preference. | P0 |
| AUTH-05 | Users can upgrade to a business (B2B) profile with company name, VAT TIN and business address; admin verifies. | P0 |
| AUTH-06 | Role-based access: customer, business buyer, admin roles (super admin, catalog, sales, support), rider. Enforced by Supabase Row-Level Security. | P0 |
| AUTH-07 | Users can request account deletion. | P1 |

## 5.2 Catalog and search

| ID | Requirement | Priority |
| --- | --- | --- |
| CAT-01 | Products have name, description (Khmer + English), images, category, brand, variants (e.g. size/colour), SKU, can use camera to scan bar code and save it when create product and per-country price. | P0 |
| CAT-02 | Hierarchical categories with icons and banners. | P0 |
| CAT-03 | Keyword search with typo tolerance (Postgres full-text / trigram), in Khmer and English. | P0 |
| CAT-04 | Filters and sorting: price, category, brand, rating, availability; sort by newest, price, popularity. | P0 |
| CAT-05 | Stock level shown per variant and per warehouse/country; out-of-stock items cannot be ordered. | P0 |
| CAT-06 | Home screen with banners and curated collections managed from admin. | P1 |
| CAT-07 | Products can be flagged "B2B quote available" with a minimum quote quantity. | P0 |

## 5.3 Cart and checkout

| ID | Requirement | Priority |
| --- | --- | --- |
| CHK-01 | Add/remove/update items in cart; cart persists across devices when signed in. | P0 |
| CHK-02 | Checkout shows items, delivery address, delivery fee (by zone), tax and total in the selected currency. | P0 |
| CHK-03 | Delivery fee is calculated from delivery zone and order value; free-delivery threshold configurable per zone. | P0 |
| CHK-04 | Stock is reserved at order placement and released if payment is not completed within a configurable time (e.g. 15 min). | P0 |
| CHK-05 | User can add a delivery note and preferred delivery time slot. | P1 |

## 5.4 Payments

| ID | Requirement | Priority |
| --- | --- | --- |
| PAY-01 | Bakong KHQR payment: show dynamic QR, confirm payment automatically via callback/polling. | P0 |
| PAY-02 | Optional — not developed in this phase. ABA PayWay payment (ABA Pay deeplink and card through PayWay) is planned for the next phase; v1 payment code uses a provider interface so PayWay can be plugged in later. | Next phase |
| PAY-03 | Cash on delivery, with optional per-zone COD limit. | P0 |
| PAY-04 | All payment confirmations are verified server-side (Supabase Edge Functions); the client never marks an order paid. | P0 |
| PAY-05 | Prices in USD and KHR for Cambodia; other currencies per country. Exchange rates managed in admin. | P0 |
| PAY-06 | Admin can issue full or partial refunds and record refund method. | P1 |
| PAY-07 | Payment provider per country is configurable (Cambodia: KHQR/COD, ABA PayWay next phase; other countries: COD + gateway TBD). | P0 |

## 5.5 Orders and delivery tracking

| ID | Requirement | Priority |
| --- | --- | --- |
| ORD-01 | Order statuses: Pending payment → Paid/Confirmed → Packing → Ready → Out for delivery → Delivered; plus Cancelled, Failed delivery, Returned. | P0 |
| ORD-02 | Customers see order history, details and live status; rider location shown on a map while out for delivery (Supabase Realtime). | P0 |
| ORD-03 | Customers can cancel before packing starts. | P0 |
| ORD-04 | Customers can download an invoice/receipt (PDF) with VAT details for B2B. | P1 |
| ORD-05 | Return request within a configurable window, with reason and photos; admin approves/rejects. | P1 |
| ORD-06 | Re-order from a past order in one tap. | P2 |

## 5.6 B2B quote requests (RFQ)

| ID | Requirement | Priority |
| --- | --- | --- |
| RFQ-01 | Verified business buyers can create an RFQ with one or more products, quantities, delivery location, required date and notes/attachments. | P0 |
| RFQ-02 | Admin (sales) reviews RFQs, sets unit prices, delivery fee, validity date and terms, and sends a quote. | P0 |
| RFQ-03 | Buyer can accept, reject or request revision; accepted quote converts to an order at the quoted prices. | P0 |
| RFQ-04 | RFQ statuses: Submitted → In review → Quoted → Accepted / Rejected / Expired / Revision requested. | P0 |
| RFQ-05 | Quote PDF can be downloaded and shared. | P1 |
| RFQ-06 | Buyer and sales can message each other on the RFQ thread. | P1 |

## 5.7 Reviews and wishlist

| ID | Requirement | Priority |
| --- | --- | --- |
| REV-01 | Only customers with a delivered order for the product can leave a 1–5 star rating and review (with optional photos). | P0 |
| REV-02 | Average rating and review count shown on product cards and pages. | P0 |
| REV-03 | Admin can moderate (hide/remove) reviews and reply publicly. | P0 |
| WSH-01 | Signed-in users can add/remove products to a wishlist and move items to cart. | P0 |
| WSH-02 | Notify the user when a wishlist item is back in stock or drops in price. | P2 |

## 5.8 Notifications and support chat

| ID | Requirement | Priority |
| --- | --- | --- |
| NOT-01 | Push notifications (Firebase Cloud Messaging) for order status, payment confirmation, RFQ updates and chat messages. | P0 |
| NOT-02 | In-app notification inbox; users control notification preferences. | P1 |
| NOT-03 | Admin can send marketing push campaigns to segments (country, B2B/B2C). | P2 |
| CHT-01 | Customers can start a support chat from the app, optionally linked to an order; real-time via Supabase Realtime. | P0 |
| CHT-02 | Support agents see a queue of conversations, assign them, and reply from admin; images can be attached. | P0 |
| CHT-03 | Rider and customer can contact each other (call or chat) for an active delivery without exposing personal numbers where possible. | P1 |

## 5.9 Multi-country, currency and language

| ID | Requirement | Priority |
| --- | --- | --- |
| INT-01 | Admin configures countries: currency, tax rate and rules, payment methods, delivery zones, warehouses. | P0 |
| INT-02 | Users select country at first launch (auto-suggested by location); catalog, prices and stock follow the country. | P0 |
| INT-03 | UI available in Khmer and English; all customer-facing content (products, categories, banners) supports both. | P0 |
| INT-04 | Tax shown per country (e.g. Cambodia VAT); B2B invoices include buyer and seller TIN. | P0 |

## 5.10 Admin back-office

| ID | Requirement | Priority |
| --- | --- | --- |
| ADM-01 | Dashboard: sales, orders by status, revenue by country/channel (B2B vs B2C), top products, open RFQs, low stock. | P0 |
| ADM-02 | Product management: create/edit/archive products, variants, images, prices per country, bulk import/export CSV. | P0 |
| ADM-03 | Inventory: stock per warehouse, adjustments with reason, low-stock alerts. | P0 |
| ADM-04 | Order management: view, filter, update status, print packing slip, assign rider, cancel, refund. | P0 |
| ADM-05 | RFQ management (see 5.6). | P0 |
| ADM-06 | Customer management: view profiles, orders, verify B2B accounts, block users. | P0 |
| ADM-07 | Rider management: rider accounts, zones, availability, delivery performance, COD reconciliation. | P0 |
| ADM-08 | Content: banners, collections, static pages (terms, privacy, FAQ). | P1 |
| ADM-09 | Settings: countries, currencies & exchange rates, taxes, delivery zones & fees, payment methods, staff roles. | P0 |
| ADM-10 | Audit log of admin actions on orders, prices, stock and refunds. | P1 |
| ADM-11 | Reports exportable to CSV/Excel: sales, payments, COD, stock, RFQ conversion. | P1 |

## 5.11 Rider / delivery app

| ID | Requirement | Priority |
| --- | --- | --- |
| RID-01 | Rider signs in, sets availability (on/off duty). | P0 |
| RID-02 | Rider sees assigned deliveries with address, map, customer contact, items and amount to collect (COD). | P0 |
| RID-03 | Rider updates status: Picked up → Out for delivery → Delivered / Failed (with reason). | P0 |
| RID-04 | Proof of delivery: photo and/or recipient name; COD amount collected recorded. | P0 |
| RID-05 | App shares rider location while on an active delivery for customer live tracking. | P0 |
| RID-06 | Rider sees a daily summary: deliveries completed and COD cash to hand over. | P1 |
| RID-07 | Optional: batch multiple orders into one route. | P2 |

# 6. User stories and acceptance criteria

| ID | User story | Acceptance criteria |
| --- | --- | --- |
| US-01 | As a shopper, I want to sign in with my phone number so I don't need to remember a password. | • OTP is sent by SMS within 30 s • OTP expires after 5 min; max 5 attempts • New number creates an account automatically |
| US-02 | As a shopper, I want to search products in Khmer or English so I can find items quickly. | • Results return within 1 s for typical queries • Minor typos still return relevant results • Empty state suggests categories |
| US-03 | As a shopper, I want to pay with KHQR so I can use any Cambodian banking app. | • Dynamic KHQR shows exact amount and expires after 15 min • Order moves to Paid automatically after server-side confirmation • On expiry, stock reservation is released and user can retry |
| US-04 | As a shopper, I want to choose cash on delivery so I can pay when I receive my order. | • COD shown only where enabled and within COD limit • Order is Confirmed without online payment • Rider app shows exact amount to collect |
| US-05 | As a shopper, I want to track my rider on a map so I know when my order arrives. | • Map visible when status is Out for delivery • Rider location updates at least every 15 s • Push notification sent at each status change |
| US-06 | As a business buyer, I want to request a quote for bulk quantities so I can get a better price. | • Only verified B2B accounts can submit RFQs • Minimum quantity enforced per product • Sales team notified on submission; buyer sees status |
| US-07 | As a business buyer, I want to accept a quote and turn it into an order without re-entering details. | • Accept creates an order with quoted prices and fees • Expired quotes cannot be accepted • Order follows normal payment/delivery flow |
| US-08 | As a shopper, I want to review a product I received so others can benefit. | • Review allowed only after a Delivered order for that product • One review per product per order • Review visible after passing moderation rules |
| US-09 | As a shopper, I want to save products to a wishlist so I can buy later. | • Heart icon toggles wishlist from card and detail page • Wishlist syncs across devices • Move to cart in one tap |
| US-10 | As a shopper, I want to chat with support about my order. | • Chat can be linked to an order • Agent reply appears in real time and triggers push if app is closed • Chat history is kept |
| US-11 | As an admin, I want to assign orders to riders so deliveries go out on time. | • Only Ready orders can be assigned • Rider receives push notification • Reassignment is logged |
| US-12 | As a rider, I want to confirm delivery with a photo so there is proof of delivery. | • Photo required for Delivered status • COD amount captured when applicable • Works with weak connectivity (queued and synced) |
| US-13 | As an admin, I want to set prices and tax per country so each market is priced correctly. | • Product without a price for a country is hidden there • Tax applied per country rules at checkout • Changes recorded in audit log |

# 7. Non-functional requirements

| Category | Requirement |
| --- | --- |
| Performance | App cold start < 3 s on mid-range Android; product list and search responses < 1 s (p95); checkout API < 2 s (p95). |
| Scalability | Support 10,000 daily active users and 1,000 orders/day at launch without architecture changes. |
| Availability | 99.5% monthly uptime for customer-facing services. |
| Security | Row-Level Security on every Supabase table; secrets only in Edge Functions; HTTPS everywhere; payment callbacks signature-verified; no card data stored (PCI scope stays with providers). |
| Privacy | Comply with applicable data-protection rules in each launch country; privacy policy and consent; account deletion supported. |
| Localization | Khmer and English with proper Khmer font rendering; locale-aware currency and date formats. |
| Accessibility | Readable font sizes, sufficient contrast, screen-reader labels on primary flows. |
| Offline / connectivity | Graceful handling of poor networks; rider app queues status updates offline. |
| Observability | Crash reporting (e.g. Sentry/Crashlytics), structured logs for Edge Functions, alerts on payment failures. |
| Quality | Automated unit/widget tests for core flows; flutter analyze clean; CI on pull requests to main. |
| Compatibility | Android 8+, iOS 15+, latest two versions of Chrome, Safari, Edge. |

# 8. Technical architecture overview

| Layer | Technology | Notes |
| --- | --- | --- |
| Clients | Flutter (Dart ^3.11) — one repo, flavors/entry points per app | Customer (mobile + web), Admin (web), Rider (mobile) |
| State & routing | To be decided (e.g. Riverpod + go_router) | Established in sprint 1 |
| Database | Supabase Postgres | RLS policies per role; full-text search |
| Auth | Supabase Auth | Phone OTP (SMS provider TBD), email, Google, Apple |
| Storage | Supabase Storage | Product images, review photos, proof-of-delivery, PDFs |
| Realtime | Supabase Realtime | Order status, rider location, chat |
| Server logic | Supabase Edge Functions | Payments, webhooks, pricing/tax, PDFs, notifications |
| Push | Firebase Cloud Messaging | iOS via APNs through FCM |
| Payments | Bakong KHQR, COD (ABA PayWay next phase) | Pluggable provider interface; other countries' gateway TBD |
| Maps | Google Maps Platform | Address pin, rider tracking, routing |

# 9. Data model overview

Core Supabase (Postgres) tables. All tables include id (uuid), created_at, updated_at. Translatable text uses a JSONB field keyed by locale (km, en).

| Table | Key fields | Relations / notes |
| --- | --- | --- |
| profiles | user_id, full_name, phone, email, role, locale, country_id, customer_type (b2c/b2b) | 1:1 auth.users |
| business_profiles | profile_id, company_name, vat_tin, address, verification_status | 1:1 profiles (B2B) |
| addresses | profile_id, label, line, city, lat, lng, zone_id, is_default | N:1 profiles |
| countries | code, name, currency, tax_rate, payment_methods, active | Parent of zones, warehouses, prices |
| categories | parent_id, name (i18n), slug, icon, sort | Self-referencing tree |
| products | category_id, brand, name/description (i18n), status, rfq_enabled, rfq_min_qty | N:1 categories |
| product_variants | product_id, sku, attributes (jsonb), images | N:1 products |
| prices | variant_id, country_id, currency, amount | Unique (variant, country) |
| warehouses / stock | warehouse: country_id, name; stock: variant_id, warehouse_id, qty, reserved | Stock per variant per warehouse |
| carts / cart_items | profile_id; variant_id, qty |  |
| orders | number, profile_id, country_id, status, currency, subtotal, tax, delivery_fee, total, payment_method, payment_status, address snapshot, quote_id | N:1 profiles; optional N:1 quotes |
| order_items | order_id, variant_id, name snapshot, unit_price, qty | N:1 orders |
| payments / refunds | order_id, provider, provider_ref, amount, status, raw_payload | N:1 orders |
| delivery_zones | country_id, name, polygon, fee, free_threshold, cod_enabled, cod_limit |  |
| deliveries | order_id, rider_id, status, pod_photo, cod_collected, failed_reason | 1:1 orders |
| rider_locations | rider_id, delivery_id, lat, lng, recorded_at | High-volume; prune after delivery |
| rfqs / rfq_items | profile_id, status, required_date, notes; variant_id, qty |  |
| quotes / quote_items | rfq_id, status, valid_until, terms, totals; variant_id, qty, unit_price | Accepted quote → order |
| reviews | product_id, profile_id, order_id, rating, text, photos, status, admin_reply | Unique (order, product) |
| wishlists | profile_id, product_id | Unique pair |
| conversations / messages | customer_id, order_id, assigned_agent_id, status; sender_id, body, attachments | Support chat |
| notifications / device_tokens | profile_id, type, payload, read_at; token, platform | FCM |
| banners / collections | country_id, image, link, schedule | Home screen content |
| audit_logs | actor_id, entity, entity_id, action, diff | Admin actions |

# 10. KPIs and success metrics

Targets are initial proposals to be confirmed with the business after the first month of data.

| Metric | Definition | Target (first 3 months after launch) |
| --- | --- | --- |
| Conversion rate | Orders ÷ sessions | ≥ 2% |
| Checkout completion | Orders placed ÷ checkouts started | ≥ 60% |
| Payment success rate | Successful online payments ÷ attempts | ≥ 95% |
| Average order value (AOV) | Revenue ÷ orders, by B2C / B2B | Baseline in month 1, +10% by month 3 |
| RFQ conversion | Accepted quotes ÷ submitted RFQs | ≥ 30% |
| RFQ response time | Time from RFQ submission to quote sent | ≤ 1 business day |
| On-time delivery | Delivered within promised slot ÷ deliveries | ≥ 90% |
| Failed delivery rate | Failed ÷ attempted deliveries | ≤ 5% |
| Repeat purchase rate | Customers with 2+ orders in 60 days | ≥ 25% |
| App rating | App Store / Google Play average | ≥ 4.3 |
| Crash-free sessions | Sessions without a crash | ≥ 99.5% |
| Support first response | Time to first agent reply in chat | ≤ 5 min (business hours) |

# 11. Release plan (≈ 3 months)

All four apps and multi-country support are in v1 scope. The plan below runs workstreams in parallel; it assumes a team of roughly 4–6 engineers plus design and QA.

| Weeks | Milestone | Key deliverables |
| --- | --- | --- |
| 1–2 | Foundation | Architecture, state/routing, design system, Supabase schema + RLS, auth, CI, i18n (km/en), country config |
| 3–5 | Catalog & admin core | Products/variants/prices/stock, categories, search, admin product & inventory, home content |
| 5–7 | Commerce | Cart, checkout, delivery zones/fees, KHQR + COD, orders, admin order management |
| 7–9 | Delivery & B2B | Rider app, assignment, live tracking, proof of delivery, COD reconciliation; RFQ → quote → order |
| 9–10 | Engagement | Reviews, wishlist, push notifications, support chat, dashboard & reports |
| 11 | Hardening | Multi-country end-to-end testing, performance, security review, payment certification with providers |
| 12 | Launch | UAT, store submission (allow review time), soft launch in Cambodia, then additional countries |

# 12. Risks, assumptions and open questions

## 12.1 Risks

| Risk | Impact | Mitigation |
| --- | --- | --- |
| 3-month timeline with four apps and multi-country in v1 | High — schedule slip or reduced quality | Shared Flutter codebase and components; strict P0 focus; weekly scope review; P1/P2 items can move post-launch |
| KHQR merchant onboarding takes longer than expected | High — blocks launch | Start merchant applications in week 1; build against sandbox; COD as fallback |
| Multi-country rules (tax, payments, couriers, legal) not yet defined | High | Confirm launch countries by week 2; make all rules configurable per country |
| App Store / Play review delays or rejections | Medium | Submit early builds via TestFlight/internal testing; follow guidelines for Sign in with Apple, account deletion |
| Realtime rider tracking cost and battery use | Medium | Throttle updates, track only during active delivery, prune location data |
| Khmer search quality (word segmentation) | Medium | Trigram search + synonyms; evaluate a search service if needed |
| Supabase limits at scale | Low–Medium | Choose appropriate plan, indexes, load test in week 11 |

## 12.2 Assumptions

- The store operator owns and fulfils all inventory; no third-party sellers in v1.

- Delivery is done by in-house riders in every launch country.

- Admin back-office is web-only; rider app is mobile-only.

- SMS OTP provider and Google Maps account will be provisioned by the project owner.

## 12.3 Open questions

| # | Question | Owner | Due |
| --- | --- | --- | --- |
| Q1 | Which countries launch in v1 besides Cambodia, and in what order? A. No. | Vibol | Week 2 |
| Q2 | Which payment gateway(s) for countries outside Cambodia? A. No. | Vibol / Finance | Week 2 |
| Q3 | State management and routing choice (e.g. Riverpod + go_router)? A. Riverpod + go_router | Tech lead | Week 1 |
| Q4 | Separate apps per role (customer, admin, rider) or one app with role-based entry? Store listings needed? A. One app with role-based, yes need store list | Tech lead | Week 1 |
| Q5 | Return/refund policy and window; who pays return delivery? A. Customer | Operations | Week 4 |
| Q6 | Do B2B buyers pay RFQ orders online, by COD, or by bank transfer? A. Both | Sales | Week 6 |
| Q7 | Delivery promise per zone (same-day / next-day cut-off times)? A. same day | Operations | Week 4 |
| Q8 | Should B2B buyers see retail prices, or only quote prices? A. only qoute price. | Sales | Week 3 |
| Q9 | Brand name, logo and design guidelines for the customer apps? A. bank name "K", color sky blue as main color, logo just a better K. | Marketing | Week 1 |

# 13. Glossary

| Term | Meaning |
| --- | --- |
| B2C / B2B | Business-to-consumer / business-to-business |
| RFQ | Request for quotation — buyer asks for a price before ordering |
| KHQR | Cambodia's national QR payment standard under Bakong (National Bank of Cambodia) |
| ABA PayWay | ABA Bank's online payment gateway |
| COD | Cash on delivery |
| RLS | Row-Level Security — Postgres access rules per row, used by Supabase |
| POD | Proof of delivery |
| AOV | Average order value |
| P0 / P1 / P2 | Must have / should have / nice to have |
| Next phase | Optional item deferred to the next development plan |